HORNELORE — MASTER WORK ORDER CHECKLIST

Updated: April 17, 2026  |  Priority Order: Top = Do First

COMPLETED — Shipped & Verified

☑  WO-EX-01C  —  Narrator-identity subject guard + birth-context filter

Live-proven. Closed “west Fargo → placeOfBirth” and “Cole’s DOB → narrator DOB” bugs.

☑  WO-EX-01D  —  Field-value sanity blacklists (US state abbr, stopwords)

Live-proven. Closed “Stanley/ND” and “and/dad” token-fragment bugs.

☑  WO-EX-SCHEMA-01  —  family.* and residence.* field families + repeatable entity support

Live-proven. Unblocked CLAIMS-01.

☑  WO-EX-CLAIMS-01  —  Dynamic token cap + position-aware grouping + aliases

Live eval baseline: 22/30 (73.3%). Batch 2 aliases deployed. Failures categorized in CLAIMS-02 taxonomy.

☑  WO-GREETING-01  —  Lori introduces herself on session open

Live-tested 2026-04-16. All 3 narrators show greeting.

☑  WO-SCHEMA-02  —  Life map coverage expansion (7 families, 35 fields, ~50 aliases)

Implementation complete 2026-04-17. Grandparents, military, faith, health, community, pets, travel. Eval suite expanded 30 → 44 cases.

☑  WO-EX-CLAIMS-02 quick-wins  —  Value-shape rejection, relation allowlist, confidence floor

3 validators in extract.py. Flag HORNELORE_CLAIMS_VALIDATORS default ON. 32 new tests (114 total).

☑  WO-LIFE-SPINE-05  —  Phase-aware question composer [SHIPPED, flag OFF]

☑  WO-EX-VALIDATE-01  —  Age-math plausibility validator [SHIPPED, flag OFF]

☑  Question bank v3  —  36 sub-topics, 144 openers, 108 follow-ups

IMPLEMENTATION COMPLETE — Needs Live Test

○  WO-KAWA-UI-01A  —  River View UI popover [AWAITING LIVE TEST]

Segment list, detail pane, flow/rocks/driftwood/banks/spaces editing, river strip, 4 REST endpoints, local-first JSON storage.

○  WO-KAWA-02A  —  Deeper Kawa integration: questioning + memoir modes [AWAITING LIVE TEST]

3 interview modes (chronological/hybrid/kawa_reflection), 3 memoir modes, plain-language toggle, prompt_composer directives, Kawa weight metadata.

ACTIVE — Do Next

☐  Re-run extraction eval  —  Expanded 44-case suite (was 30)

Measures SCHEMA-02 + CLAIMS-02 impact together. Baseline was 22/30; expecting improvement. 14 new cases for 7 new field families.

☐  Run live eval (--mode live --api http://localhost:8000)

☐  Analyze results: which cases flipped, which still fail

☐  Attack remaining compound entity cases (002, 005, 013, 014, 024, 030)

HIGH PRIORITY — Lori Feels Broken Without These

☐  WO-INTENT-01  —  Narrator says “let’s talk about X” and Lori ignores it [NOT SPECCED]  ~2-3 hrs

#1 felt bug from live sessions. Narrator topic pivots get steamrolled.

☐  Spec the WO: detect narrator intent signals in last message

☐  Route detected intent to question composer / section switch

☐  Test: narrator says ‘I want to talk about my parents’ mid-school-section

☐  WO-REPETITION-01  —  Narrator pastes same content 2-3x, Lori keeps responding [NOT SPECCED]  ~1-2 hrs

Dedup detection on recent narrator messages.

EXTRACTION PIPELINE — Remaining

☐  WO-EX-CLAIMS-02 remaining  —  Entity coherence, compound splitting, narrator style tuning

Quick-wins shipped. Deeper structural fixes still needed for ~8 failing eval cases.

☐  WO-EX-DIAG-01  —  Surface extraction failure reason in response envelope [NOT SPECCED]  ~1 hr

Developer visibility — why did extraction drop/reject data.

LORI INTERVIEW BEHAVIOR

☐  WO-MODE-01/02  —  Session Intent Profiles (Questionnaire First / Clear & Direct / Warm Storytelling) [NOT SPECCED]  ~3-4 hrs

How Lori behaves from session start. Affects tone + question selection.

☐  WO-PHENO-01  —  Phenomenology layer: lived experience + wisdom extraction [SPECCED]  ~3-4 sessions

Full spec saved. Question bank, experience schema, bio-builder staging.

☐  Phase 1: Read code + implementation note

☐  Phase 2: Question bank in interview.js (5 phases)

☐  Phase 3: Extraction schema (meaning_units, themes, essence)

☐  Phase 4: Session-level post-processing (not per-turn)

☐  Phase 5: Bio-builder staging (separate from fact candidates)

☐  Phase 6: Eval harness + acceptance tests

UI / FRONTEND

☐  WO-UI-SHADOWREVIEW-01  —  Show Phase G suppression reason (“we already have this”) instead of silent drop [NOT SPECCED]  ~1-2 hrs

User-facing transparency when extraction is suppressed.

☐  Accordion DOB display  —  Shows year only when canonical has full date [BUG]  ~30 min

Display renderer issue. Low priority.

MEMOIR SYSTEM + KAWA — Future

☐  Memoir Upgrade Plan  —  7-phase plan: signal capture through DOCX export [REFERENCE]

Phases: signal detection, memory enrichment, interview upgrade, assembly engine, review UI, life map integration, export.

☐  Phase 1: Meaning signal detection layer

☐  Phase 2: Memory object enrichment

☐  Phase 3: Lori interview behavior upgrade

☐  Phase 4: Memoir assembly engine

☐  Phase 5: Memoir review UI (HITL)

☐  Phase 6: Life map + memoir integration

☐  Phase 7: Export upgrade (DOCX)

Kawa River Layer

☐  WO-KAWA-01  —  LLM-driven Kawa proposals (10 phases) [SPECCED]

Wire LLM into kawa_projection.py for real proposals. Phase 1 is next after INTENT-01.

☐  WO-KAWA-02 remaining  —  Phases 4-9: storage promotion, chapter weighting, eval hooks

☐  WO-KAWA-03A  —  River canvas layout engine + SVG renderer [SPECCED]

river-layout.js (pure functions) + river-renderer.js (SVG DOM). Single-segment view, mounts inside existing kawaPanel. Spec finalized.

☐  WO-KAWA-03B  —  Nudge interaction (drag-to-adjust confidence/position) [NOT YET SPECCED]

☐  WO-KAWA-03C  —  Proposal / mood loop [NOT YET SPECCED]

☐  WO-KAWA-04  —  Tributaries and influence mapping [NOT YET SPECCED]

ENV FLAGS — Current State

☑  HORNELORE_TRUTH_V2 = 1 (ON)

☑  HORNELORE_TRUTH_V2_PROFILE = 1 (ON)

☑  HORNELORE_CLAIMS_VALIDATORS = 1 (ON)

○  HORNELORE_PHASE_AWARE_QUESTIONS = 0 (OFF — ready to activate)

○  HORNELORE_AGE_VALIDATOR = 0 (OFF — ready to activate)

REFERENCE DOCUMENTS SAVED

•  WO-KAWA-01_Spec.md  —  Full 10-phase Kawa data/engine work order

•  WO-KAWA-UI-01_Spec.md  —  Full River View UI work order

•  WO-KAWA-03A_Spec.md  —  River canvas layout engine spec (corrected)

•  WO-PHENO-01_Spec.md  —  Full phenomenology layer work order

•  WO-SCHEMA-02_Gap-Analysis.md  —  Life map coverage execution pack

•  Memoir-Upgrade-Phased-Plan.md  —  7-phase memoir system roadmap

•  HANDOFF.md  —  Laptop bring-up + rolling state summary

•  docs/CLAIMS-02_failure_taxonomy.md  —  Failure root cause analysis + fix priorities

•  docs/reports/WO-KAWA-UI-01A_REPORT.md  —  River View implementation report

•  docs/reports/WO-KAWA-02A_REPORT.md  —  Kawa questioning + memoir integration report

•  docs/references/  —  4 Kawa/OT reference papers (Iwama, Newbury/Lape, Crepeau, Norell)

114 unit tests across 6 suites, all passing

All files in: C:\Users\chris\hornelore\