HORNELORE — MASTER WORK ORDER CHECKLIST

Printed: April 16, 2026  |  Priority Order: Top = Do First

ACTIVE — IN-FLIGHT NOW

☐  WO-EX-CLAIMS-01  —  Extraction pipeline: dynamic token cap + position-aware grouping + aliases [AWAITING EVAL]

Batch 2 aliases deployed. Live eval running. Was 20/30, expecting 23+.

☐  Run live eval (--mode live --api http://localhost:8000)

☐  Analyze results: which cases flipped, which still fail

☐  Fix case_002 subject guard false positive (birthOrder stripped)

☐  Attack remaining compound entity cases (002, 005, 013, 014, 024, 030)

☐  Categorize remaining failures for next WO

HIGH PRIORITY — Lori Feels Broken Without These

☐  WO-GREETING-01  —  Lori introduces herself on session open [PARTIAL]  ~1 hr

Backend endpoint done (GET /api/interview/opener). Frontend wiring pending.

☐  Wire opener endpoint to session-open in UI (interview.js)

☐  Test with fresh session — Lori should greet before first question

☐  WO-INTENT-01  —  Narrator says "let's talk about X" and Lori ignores it [NOT SPECCED]  ~2-3 hrs

#1 felt bug from live sessions. Narrator topic pivots get steamrolled.

☐  Spec the WO: detect narrator intent signals in last message

☐  Route detected intent to question composer / section switch

☐  Test: narrator says 'I want to talk about my parents' mid-school-section

☐  WO-REPETITION-01  —  Narrator pastes same content 2-3x, Lori keeps responding [NOT SPECCED]  ~1-2 hrs

Dedup detection on recent narrator messages.

EXTRACTION PIPELINE — Next Wave

☐  WO-SCHEMA-02  —  Life map coverage expansion (grandparents, military, faith, health, community, pets, travel) [SPECCED]  ~1-2 sessions

Full execution pack saved. Grandparents first (questionnaire surface exists).

☐  Phase 1: Add canonical fields to EXTRACTABLE_FIELDS (7 families)

☐  Phase 2: Add aliases for LLM-invented paths

☐  Phase 3: Update extraction prompt examples

☐  Phase 4: Add projection-map entries

☐  Phase 5: Add 14 new eval cases (2 per family)

☐  Phase 6: Rerun eval, report coverage delta

☐  WO-EX-DIAG-01  —  Surface extraction failure reason in response envelope [NOT SPECCED]  ~1 hr

Developer visibility — why did extraction drop/reject data.

LORI INTERVIEW BEHAVIOR

☐  WO-MODE-01/02  —  Session Intent Profiles (Questionnaire First / Clear & Direct / Warm Storytelling) [NOT SPECCED]  ~3-4 hrs

How Lori behaves from session start. Affects tone + question selection.

☐  WO-PHENO-01  —  Phenomenology layer: lived experience + wisdom extraction [SPECCED]  ~3-4 sessions

Full spec saved. Question bank, experience schema, bio-builder staging.

☐  Phase 1: Read code + implementation note

☐  Phase 2: Question bank in interview.js (5 phases)

☐  Phase 3: Extraction schema (meaning_units, themes, essence)

☐  Phase 4: Session-level post-processing (not per-turn)

☐  Phase 5: Bio-builder staging (separate from fact candidates)

☐  Phase 6: Eval harness + acceptance tests

UI / FRONTEND

☐  WO-UI-SHADOWREVIEW-01  —  Show Phase G suppression reason ("we already have this") instead of silent drop [NOT SPECCED]  ~1-2 hrs

User-facing transparency when extraction is suppressed.

☐  Accordion DOB display  —  Shows year only when canonical has full date [BUG]  ~30 min

Display renderer issue. Low priority.

MEMOIR SYSTEM — Future

☐  Memoir Upgrade Plan  —  7-phase plan: signal capture through DOCX export [REFERENCE]

Phases: signal detection, memory enrichment, interview upgrade, assembly engine, review UI, life map integration, export.

☐  Phase 1: Meaning signal detection layer

☐  Phase 2: Memory object enrichment

☐  Phase 3: Lori interview behavior upgrade

☐  Phase 4: Memoir assembly engine

☐  Phase 5: Memoir review UI (HITL)

☐  Phase 6: Life map + memoir integration

☐  Phase 7: Export upgrade (DOCX)

ENV FLAGS — Shipped But Not Activated

☐  HORNELORE_PHASE_AWARE_QUESTIONS  —  Phase-aware question composer (WO-LIFE-SPINE-05) — currently OFF [SHIPPED]

Set to 1 in .env, restart API, confirm question IDs start with qb: in network tab.

☐  HORNELORE_AGE_VALIDATOR  —  Age-math plausibility filter (WO-EX-VALIDATE-01) — currently OFF [SHIPPED]

Set to 1 in .env. Drops events that predate birth, age < min for civic events.

REFERENCE DOCUMENTS SAVED

•  WO-PHENO-01_Spec.md  —  Full phenomenology layer work order

•  WO-SCHEMA-02_Gap-Analysis.md  —  Life map coverage execution pack

•  Memoir-Upgrade-Phased-Plan.md  —  7-phase memoir system roadmap

•  HANDOFF.md  —  Laptop bring-up + rolling state summary

All files in: C:\Users\chris\hornelore\